* Did you complete all items in your sprint plan?
  + No, I finished 3/5. The task to fix the style for the entire site was probably not realistic given how long it can take to adjust styling elements until they are “just right”, and because the style will likely evolve as the project continues to progress. The search functionality was not completed simply due to a lack of time.
* What is your sprint deliverable? (shippable product(s))
  + The two shippable “products” this week were a login page/login functionality and a consistent navbar. Both of those products were completed.
* Did you have any task volatility, and what was the cause?
  + No task volatility this week.
* What would you do differently knowing what you know now?
  + I would have researched login functionality earlier in the week and separated the issue of authorizing users to specific resources from the issue of simply authenticating their stored login credentials. I spent a lot of time trying to find a way to control which resources a user could access before/after they had logged in, with very little results. I will need to do more research on authentication cookies etc. before that piece is exactly where I want it to be.