* Did you complete all items in your sprint plan?
  + No, I finished 8/9. The style task continues to be ongoing, however all other tasks were completed (even ones added at the end of the sprint).
* What is your sprint deliverable? (shippable product(s))
  + A website deployed to Azure so that I can get feedback from people outside the class.
* Did you have any task volatility, and what was the cause?
  + Yes - some tasks were added because I originally did not break down the tasks far enough or forgot some intermediate steps.
* What would you do differently knowing what you know now?
  + This week went smoother than expected, I don’t think I would change anything. If I can maintain the productivity I got from the last two days of the spring, then I will be on track to have a good product by the end of the course.