* Did you complete all items in your sprint plan?
  + No, I was not able to implement the Pokémon customization feature. There were too many moving pieces to implement in the time I had remaining, and that feature was not a core feature, so I decided to not focus on it.
* What is your sprint deliverable? (shippable product(s))
  + Re-writing the team generation and analysis features to use actual Team objects instead of demo data, and adding the ability for users to view teams they have saved to their profile privately, and allowing users to manage their account information.
* Did you have any task volatility, and what was the cause?
  + No task volatility this week.
* What would you do differently knowing what you know now?
  + I realized that re-working the application to use Microsoft’s identity service would have required too much time, so if I had a do-over I would have just planned from the start to implement authentication controls to certain features on my own (which is what I did anyways).